|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Week | Tasks | Expected start date | Finishing date | Responsible  team member |
| 1/11/2019 | Working with the Django/create class admin | 28/10/2019 | 1/11/2019 | Erden |
| Watch video tutorials/Creating starting class | Ilyas |
| search for similar projects/Reg menu | Aibek |
| 8/11/2019 | DB of users/  admin/ | 1/11/2019 | 8/11/2019 | Erden |
| Create base class | Ilyas |
| Base page | Aibek |
| 15/11/2019 | Add users/reg/Design user page | 8/11/2019 | 15/11/2019 | Erden |
| Design add page/add goods | Ilyas |
| Design admin page/add admin | Aibek |
| 22/12/2019 | Delete /edit | 15/11/2019 | 22/11/2019 | Erden |
| User reviews | Ilyas |
| Comment our code | Aibek |
| 29/12/2019 | Strengthen and seek the right solution | 22/12/2019 | 29/12/2019 | Erden |
| Ilyas |
| Aibek |